## Slide 1
PHISHING
DETECTION PROGRESS
Data Science Project
Instructor: Reda ALHAJJ
HAMZA BENMILOUD
Liwa Belghith

## Slide 2
Dataset Review

## Slide 3
  Discovering , cleaning and analyzing dataset .
  Training base model (Decision Tree) on dataset features.
  Using Advance Models(Random Forest, XGBoost).
  Analyzing and plotting results .
  Comparing the Three Results From each Model.
What is already done :

## Slide 4
What is already done :

## Slide 5
What is already done :
  XGBoost outperformed all other models, achieving the highest accuracy of 97.33% and a superior F1-score compared to the Random Forest and Decision Tree. This demonstrates that gradient boosting offers the most robust generalization for our dataset, minimizing errors more effectively than single-tree or bagging methods.

## Slide 6
Challenge | Solution
Data Analysis Paralysis | We developed a structured EDA approach
Understanding Model Training | We started with the simplest model and less features
Interpreting and Comparing Results | We used a normalized bar chart to compare all models across the four key metrics
Model testing | We need to develop a script first that can extract features from URL
Challenged faced and solutions :

## Slide 7
Plan and timeline :
WEEK 9
Finalize URL-based model & begin email data collection
WEEK 11
Integrate URL and Email modules into a unified system.
WEEK 13
Final testing and preparation of final report/presentation.
WEEK 10
Develop and train Email Phishing Detection module
WEEK 12
Build a simple web demo interface.

## Slide 8
Model Training
Train and optimize machine learning models to classify URLs as phishing or legitimate.
Liwa Belghith
Results Visualization
Create clear charts and graphs to communicate model performance effectively.
Task Two
Model Evaluation
Comparing test trained models using metrics like Precision, Recall, and F1-Score to select the best-performing one.
Task Three
Data Preprocessing
Clean the raw dataset by handling missing values, removing duplicates, and formatting data for analysis.
Hamza Benmiloud
Feature Engineering
Analyze meaningful features from URLs to improve model detection capabilities.
Task Two
Demo App Development
Build a user-friendly web application to demonstrate the phishing detection system in action.
Task Three
Task One
Task One

## Slide 9
Changes from original proposal :
  Change: Expanding from URL-only detection to a comprehensive Email Phishing Detection system.
  Phishing attacks are most commonly delivered via email. Detecting malicious intent from the entire email (sender, subject, body text) is a more realistic and valuable security tool.
  This allows us to incorporate Natural Language Processing (NLP), which was initially out-of-scope, adding significant technical complexity and learning.
  Since our core URL model is already performing at a high level, this expansion is a logical and ambitious next step that utilizes our remaining time effectively.

## Slide 10
The End
THANK YOU FOR LISTENING
Liwa Belghith
HAMZA BENMILOUD